## Slide 1
GITHUB
WORKSHOP
JUL 08 - 2020
How to create an issue
How to monitor an issue
How to link GIT commit to this issue
How to interact with customer using the issue
How to define a milestone
How to view the developer statistics
Assignee
Type
Milestone
How to filter the list of issues
By Assignee
By Type
By Milestone

## Slide 2
GITHUB WORKSHOP
DEMO

## Slide 3
A milestone
A due date
A list of issues
A delivery

## Slide 4
A delivery version
2.12
MAJOR CHANGES
MINOR CHANGES

## Slide 5
An issue
#45 Mailbox view
ASSIGNEES
MILESTONE
TYPE
DESCRIPTION
STATUS
TODO
ON PROGRESS
TO REVIEW
BUG
IMPROVEMENT
DOCUMENT
DELIVERY

## Slide 6
An issue can have many related commits
#45 Mailbox panel
#45 Create the mailbox view
#45 Update the model table for mailbox
#45 Now the SEND button can send a mail
#45 List of mails are well updated
#45 Fixed a bug when refreshing the view
ISSUE
COMMITS

## Slide 7
GO
DO IT !

## Slide 8
Create a REPOSITORY
Create a PROJECT on repository
Using template Kamban
Create a Review COLUMN before done
Invite your VC2 members on your project
Create LABELS
IMPROVEMENT
BUG
DOCUMENTATION
URGENT (additional label)
Create MILESTONES
Create 2 milestones : V1.0 V2.0
#1
#2
#3
#4
#5
Initialize your GitHub project

## Slide 9
Create issues following this table
#5
Create issues

## Slide 10
Checkout MASTER
VS Code
GitHub
Move the issue you want to implement: ON PROGRESS
Commit/Push using following comment syntax:
Implement the code related to this issue
VS Code
#issueId YourComment
Move the issue to : REVIEW
GitHub
Check commit is linked with the GitHub issue
#6
#7
#8
#10
Implement and close an SMALL issue (< 3 hours)
The project manager will move the issue to : DONE and will CLOSE the issue if validated + ARCHIVE
#9
#11
#12
Repeat those steps for all issues of V1.0 of your project

## Slide 11
GitHub
Move the issue you want to implement: ON PROGRESS
Commit/Push using following comment syntax:
Implement the code related to this issue
VS Code
#issueId YourComment
Move the issue to : REVIEW
GitHub
Check commit is linked with the GitHub issue
#6
#7
#9
#12
Implement and close an BIG issue (> 3 hours)
The project manager will move the issue to : DONE and will CLOSE the issue if validated
#10
#13
#14
Repeat those steps for all issues of V2,0 of your project
Create branch from MASTER with the name of the issue
Checkout the branch
#8
#11
Checkout MASTER and merge the branch into MASTER
- Or do it on GitHub (pull request)

## Slide 12
Go to issue/milestone view and check all issues for your milestone are completed
#13
GitHub
VS Code
Test all features of your milestone to be sure everything work properly
- If not, fix the bugs on the MASTER branch
Create a TAG with the name of the version
GitHub
#14
#15
Validate and close the milestone
Go to issue/milestone view close milestone
#16